🛡️ SAMS

Software Requirements Specification & Business Requirements Document

Testing & Acceptance Criteria

แผนการทดสอบและเกณฑ์การยอมรับ — โมดูล QA

| รายการ | รายละเอียด |
| --- | --- |
| Document No. | SAMS-QA-SRS-11 |
| Module | Quality Assurance (QA) |
| เวอร์ชัน | 1.0 |
| วันที่จัดทำ | 2026-04-27 |
| จัดทำโดย | Triple-T Development Team |
| อนุมัติโดย | _(รอลงนาม)_ |
| สถานะ | Draft |

# Revision History

| เวอร์ชัน | วันที่ | ผู้จัดทำ | รายละเอียดการเปลี่ยนแปลง |
| --- | --- | --- | --- |
| 1.0 | 2026-04-27 | Triple-T Development Team | ร่างแรก — สร้างจาก codebase + เอกสารอ้างอิง SAMS |

# 1. Testing Strategy

## 1.1 Test Pyramid

📊 [ Diagram: Test Pyramid ] (ดูแผนภาพ Mermaid ในไฟล์ .md — graph TD — Unit (70%) → Integration (20%) → E2E (10%))

## 1.2 Test Levels

| Level | Coverage | Tools |
| --- | --- | --- |
| Unit Test | ≥ 70% | Vitest + React Testing Library |
| Integration | API + Component flows | Vitest + MSW |
| E2E | Critical user journeys | Playwright |
| UAT | All MUST features | Manual + Test scripts |
| Performance | NFR targets | k6 / Lighthouse |
| Security | OWASP Top 10 | OWASP ZAP / Snyk |
| Accessibility | WCAG 2.1 AA | axe DevTools / Manual |

## 1.3 Test Environments

📊 [ Diagram: Test Environments Flow ] (ดูแผนภาพ Mermaid ในไฟล์ .md — graph LR — Dev → CI → UAT → Staging → Production)

# 2. Test Coverage Requirements

## 2.1 Code Coverage Target

| Type | Target | Mandatory |
| --- | --- | --- |
| Statement | ≥ 70% | ✅ |
| Branch | ≥ 65% | ✅ |
| Function | ≥ 75% | ✅ |
| Line | ≥ 70% | ✅ |

## 2.2 Critical Code (≥90% Coverage)

📊 [ Diagram: Critical Modules Map ] (ดูแผนภาพ Mermaid ในไฟล์ .md — graph LR — Auth/CRS/State Machine/Permission/Audit/Email Worker)

# 3. Test Cases by Module

## 3.1 Test Case ID Format

รูปแบบ: TC-<MODULE>-<NUM>  เช่น TC-AUTH-001

## 3.2 Test Case Template

| Field | คำอธิบาย |
| --- | --- |
| ID | Unique |
| Title | ชื่อ test case |
| Linked FR | FR-XXX-NNN |
| Pre-condition | สถานะเริ่มต้น |
| Steps | ขั้นตอนทดสอบ |
| Expected | ผลที่คาดหวัง |
| Priority | P0 (Critical) / P1 (High) / P2 (Medium) / P3 (Low) |

# 4. TC-LOGIN: Login Test Cases

| ID | Title | Steps | Expected | Pri |
| --- | --- | --- | --- | --- |
| TC-LOGIN-001 | Valid login | Enter valid → Submit | Redirect to Dashboard, JWT in localStorage | P0 |
| TC-LOGIN-002 | Wrong password | Wrong password 1 time | Show error | P0 |
| TC-LOGIN-003 | Lock after 5 fails | Wrong 5 times | Account locked 30 min | P0 |
| TC-LOGIN-004 | Refresh token | Wait 31 min → API call | Auto-refresh, success | P1 |
| TC-LOGIN-005 | Forgot password | Email reset flow | Email link sent | P1 |
| TC-LOGIN-006 | Disabled user | Login disabled user | Account disabled message | P0 |
| TC-LOGIN-007 | Rate limit | 6 attempts < 5 min | 429 Too Many Requests | P1 |

# 5. TC-STAFF: Staff Management Test Cases

| ID | Title | Linked FR | Expected | Pri |
| --- | --- | --- | --- | --- |
| TC-STAFF-001 | List staff with search | FR-STAFF-001 | List shows John* | P0 |
| TC-STAFF-002 | Filter by department | FR-STAFF-002 | List shows LM only | P1 |
| TC-STAFF-003 | View staff detail | FR-STAFF-003 | All 5 tabs accessible | P0 |
| TC-STAFF-004 | Create new staff | FR-STAFF-004 | New staff in list, audit logged | P0 |
| TC-STAFF-005 | Edit personal info | FR-STAFF-005 | Name updated, audit | P0 |
| TC-STAFF-006 | Add education | FR-STAFF-006 | New edu record displayed | P1 |
| TC-STAFF-007 | Resign staff | FR-STAFF-010 | Status=resigned, all auths suspended | P0 |
| TC-STAFF-008 | Bulk import valid | FR-STAFF-011 | All imported, success report | P1 |
| TC-STAFF-009 | Bulk import invalid | FR-STAFF-011 | Validation report, no commit | P0 |
| TC-STAFF-010 | Print PDF | FR-STAFF-013 | PDF (SAMS-FM-CM-036) | P1 |
| TC-STAFF-011 | Auto-archive 90d | FR-STAFF-012 | Status=archived | P2 |

# 6. TC-AUTH: Authorization Test Cases

| ID | Title | Expected | Pri |
| --- | --- | --- | --- |
| TC-AUTH-001 | List authorizations | Staff list with auth matrix | P0 |
| TC-AUTH-002 | Filter by customer | Show only TG-related | P0 |
| TC-AUTH-003 | CRS Eligible — both active | Badge: ✅ Eligible | P0 |
| TC-AUTH-004 | CRS Not Eligible — SAMS expired | ❌ Not Eligible + Reason | P0 |
| TC-AUTH-005 | Create auth as Draft | Status=Draft | P0 |
| TC-AUTH-006 | Submit for approval | Status=Submitted, Director notified | P0 |
| TC-AUTH-007 | Approve | Status=Active, CS emailed | P0 |
| TC-AUTH-008 | Reject with reason | Status=Draft, creator notified | P0 |
| TC-AUTH-009 | Validate Customer expiry > SAMS | Validation error | P0 |
| TC-AUTH-010 | Reject Customer w/o SAMS | Block + error | P0 |
| TC-AUTH-011 | Suspend auth | Status=Suspended, audit log | P0 |
| TC-AUTH-012 | Renew auth | New expiry, Active | P0 |
| TC-AUTH-013 | History timeline | All state changes shown | P1 |
| TC-AUTH-014 | Export multi-sheet XLSX | XLSX with 18 sheets | P0 |
| TC-AUTH-015 | Print Auth PDF | Single PDF cert | P1 |
| TC-AUTH-016 | SoD: can't approve own | Block + warning | P0 |

# 7. TC-MON: Monitoring Test Cases

| ID | Title | Linked FR | Expected | Pri |
| --- | --- | --- | --- | --- |
| TC-MON-001 | Compliance overview | FR-MON-001 | Show compliance % | P0 |
| TC-MON-002 | Filter expiring ≤30d | FR-MON-002 | Only ≤30d shown | P0 |
| TC-MON-003 | Training matrix per staff | FR-MON-003 | 8 mandatory + 6 type | P0 |
| TC-MON-004 | Calendar view | FR-MON-005 | Show training events | P1 |
| TC-MON-005 | Daily expiry job | FR-MON-007 | Email queue populated | P0 |
| TC-MON-006 | Export compliance | FR-MON-009 | XLSX with all staff | P0 |

# 8. TC-COURSE: Course Management

| ID | Title | Expected | Pri |
| --- | --- | --- | --- |
| TC-COURSE-001 | List courses | 33+ courses shown | P0 |
| TC-COURSE-002 | Add course | New course in list | P0 |
| TC-COURSE-003 | Edit validity | Updated + recalc compliance | P1 |
| TC-COURSE-004 | View Training Matrix | Show role × course matrix | P0 |
| TC-COURSE-005 | Update Matrix cell | Auto-update compliance | P0 |
| TC-COURSE-006 | Print Matrix PDF | PDF (SAMS-FM-CM-014) | P1 |

# 9. TC-SCHED: Scheduler

| ID | Title | Expected | Pri |
| --- | --- | --- | --- |
| TC-SCHED-001 | Create session | Session in calendar | P0 |
| TC-SCHED-002 | Enroll staff bulk | All enrolled + emails | P0 |
| TC-SCHED-003 | Mark attendance | Saved | P0 |
| TC-SCHED-004 | Submit results | Pending approval | P0 |
| TC-SCHED-005 | Approve results | Records saved + emails | P0 |
| TC-SCHED-006 | Cancel session | Cancelled, all enrolled notified | P0 |
| TC-SCHED-007 | Reschedule | Notification to enrolled | P1 |
| TC-SCHED-008 | Print Attendance | PDF generated | P1 |

# 10. TC-DASH: Dashboard

| ID | Title | Expected | Pri |
| --- | --- | --- | --- |
| TC-DASH-001 | KPI widgets load | 4 KPI widgets shown | P0 |
| TC-DASH-002 | Drill-down expiring | Navigate to filtered list | P1 |
| TC-DASH-003 | Trend chart | 12-month line chart | P1 |
| TC-DASH-004 | Auto-refresh | Data refreshed after 5 min | P2 |
| TC-DASH-005 | Role-based view (CS) | Show only own data | P0 |

# 11. TC-NFR: Non-Functional Test Cases

| ID | Type | Title | Target |
| --- | --- | --- | --- |
| TC-NFR-PERF-001 | Performance | Page load ≤ 3s | P95 |
| TC-NFR-PERF-002 | Performance | API P95 ≤ 1s | P95 |
| TC-NFR-PERF-003 | Performance | Search 5,000 staff ≤ 2s | Manual |
| TC-NFR-PERF-004 | Performance | Concurrent 200 users | Load test |
| TC-NFR-PERF-005 | Performance | Export XLSX 10,000 ≤ 30s | Manual |
| TC-NFR-SEC-001 | Security | SQL Injection | Block |
| TC-NFR-SEC-002 | Security | XSS | Sanitize |
| TC-NFR-SEC-003 | Security | CSRF | Token check |
| TC-NFR-SEC-004 | Security | Lock after 5 fails | ✅ |
| TC-NFR-SEC-005 | Security | JWT expired → 401 | ✅ |
| TC-NFR-A11Y-001 | A11y | Keyboard navigation | Pass |
| TC-NFR-A11Y-002 | A11y | Color contrast 4.5:1 | Pass |
| TC-NFR-A11Y-003 | A11y | Screen reader | Pass |
| TC-NFR-COMPAT-001 | Compatibility | Chrome 110+ | Pass |
| TC-NFR-COMPAT-002 | Compatibility | Edge 110+ | Pass |
| TC-NFR-COMPAT-003 | Compatibility | Firefox 110+ | Pass |
| TC-NFR-COMPAT-004 | Compatibility | Safari 16+ | Pass |
| TC-NFR-I18N-001 | i18n | Switch th/en/ar | All UI translated |
| TC-NFR-I18N-002 | i18n | RTL layout (ar) | Layout mirrored |

# 12. UAT Plan

## 12.1 UAT Scope

📊 [ Diagram: UAT Scope Map ] (ดูแผนภาพ Mermaid ในไฟล์ .md — graph LR — Critical Workflows / Reports / Compliance / Integration)

## 12.2 UAT Schedule

| Week | Activities |
| --- | --- |
| W1 | Smoke test + Critical workflows |
| W2 | Each module: detailed UAT |
| W2 (parallel) | Performance + Security testing |
| W3 (buffer) | Bug fix + Re-test |

## 12.3 UAT Test Scripts

| Role | Script Count | Time/script |
| --- | --- | --- |
| QA Manager | 12 scripts | ~30 min |
| Trainer | 8 scripts | ~30 min |
| CM Officer | 6 scripts | ~30 min |
| Inspector | 4 scripts | ~20 min |
| CS (Self-service) | 3 scripts | ~15 min |
| Admin | 5 scripts | ~30 min |

## 12.4 UAT Sign-off Criteria

| Criterion | Threshold |
| --- | --- |
| P0 test pass rate | 100% |
| P1 test pass rate | ≥ 95% |
| P2 test pass rate | ≥ 90% |
| P3 test pass rate | ≥ 80% |
| Critical bugs open | 0 |
| Major bugs open | ≤ 3 (with workaround) |
| User satisfaction | ≥ 4.0 / 5.0 |

# 13. Acceptance Criteria (Module-level)

| Module | Acceptance Criteria |
| --- | --- |
| Login/Auth | Login/Logout/Refresh/Reset password ทุก scenario pass |
| Staff | CRUD + Bulk Import + Print PDF ใช้งานได้ |
| Authorization | Lifecycle (Draft → Active) + CRS calc + Multi-export |
| Monitoring | Compliance % accurate + Auto-alert |
| Course Mgmt | Catalog + Matrix + Print ใช้งานได้ |
| Scheduler | Create/Enroll/Attendance/Result + Print |
| Dashboard | All KPIs accurate + Drill-down |
| Notification | Email delivery + In-app shown |
| Audit Log | All critical actions logged + Export |
| RBAC | Role-based menu/action restriction |

# 14. Bug Severity & SLA

| Severity | คำอธิบาย | Fix SLA | Block Go-Live? |
| --- | --- | --- | --- |
| Critical (S1) | ระบบ down / Data loss / Security | < 4 ชม. | ✅ Yes |
| Major (S2) | Critical workflow broken | < 1 day | ✅ Yes |
| Medium (S3) | Non-critical / Workaround มี | < 1 week | ⚠️ Depends |
| Minor (S4) | UI/cosmetic / Typo | < 2 weeks | ❌ No |

# 15. Test Reporting

## 15.1 Daily UAT Report

- Date / Module / Tests Run / Pass / Fail / Blocked

- Bugs found by severity (S1/S2/S3/S4)

## 15.2 Final Test Report (Pre Go-Live)

| Section | รายละเอียด |
| --- | --- |
| Test Coverage Summary | Unit/Integration/E2E % |
| Test Pass/Fail Stats | per module |
| Open Bugs | by severity |
| Performance Test Results | NFR targets vs actual |
| Security Audit Result | OWASP findings |
| UAT Sign-off | per stakeholder |
| Go/No-Go Recommendation | ✅ / ⚠️ / ❌ |

— จบเอกสาร SAMS-QA-SRS-11 —